SinhalaBridge

Solo Developer Build Plan — React + Spring Boot + PostgreSQL + Redis

3-Week MVP Roadmap  ·  Prepared 10 July 2026

# Scope Note

Three weeks solo is not enough to fully build every requirement in the SRS. This plan follows the acceptance criteria already defined in SRS Section 6.3: a new learner can complete Stage 1 end-to-end. All eight stages appear on the roadmap with correct sequential locking, but only Stage 1 is fully built out with lessons, exercises, a stage test, XP, and persistence. The pipeline built for Stage 1 is then reused to add content for Stages 2 through 8 after week 3.

# Build Order

Build in dependency order — each module needs the one before it to exist.

- 1. User & Auth — everything else belongs to a user. Build this first even though it isn't glamorous.

- 2. Stage / Lesson / Exercise data model — the schema is the backbone; get it right before writing UI.

- 3. Roadmap API + UI (FR-RM) — read-only first: list eight stages, lock/unlock logic, expand/collapse.

- 4. Lesson delivery (FR-LC) — serve lesson content for Stage 1.

- 5. Exercises (FR-EX) — start with multiple-choice / gap-fill (simple to grade); leave translation/essay grading for later.

- 6. Stage completion + Progress/XP (FR-PG) — ties exercises to progress and unlocks the next stage.

- 7. Admin (FR-AD) — skip a UI for now; author Stage 1 content directly as seed data. Build an admin UI only once content-authoring pain becomes real.

Don't build admin CMS or Redis caching in week 1 — there is no data to cache yet, and no content to author yet.

# Backend Structure (Spring Boot)

Use a straightforward layered package structure. Don't reach for hexagonal/clean architecture solo — it slows you down.

com.sinhalabridge ├── config (SecurityConfig, RedisConfig, CorsConfig) ├── user (User entity, UserRepository, AuthController, JwtService) ├── curriculum (Stage, Lesson entities + repos + StageController) ├── exercise (Exercise, ExerciseAttempt entities + ExerciseController, grading logic) ├── progress (Progress, XpTransaction entities + ProgressService) └── common (exceptions, DTOs, ApiResponse wrapper)

Within each feature package: Entity → Repository → Service → Controller. Controllers stay thin — just call service methods and map DTOs. Business logic (unlock rules, pass-mark checks, XP calculation) lives in Services, never in Controllers.

### Example entities

@Entity public class Stage { @Id @GeneratedValue private Long id; private Integer order; // 1-8, fixed private String titleEn; private String titleSi; private String descriptionEn; private String descriptionSi; // getters/setters } @Entity public class UserProgress { @Id @GeneratedValue private Long id; @ManyToOne private User user; @ManyToOne private Stage stage; private String status; // LOCKED, IN_PROGRESS, COMPLETED private Integer xpEarned; }

Use Flyway for migrations from day one — V1__init_schema.sql, V2__seed_stages.sql, and so on. This makes it painless to reset and reseed Stage 1 content repeatedly during development.

For auth, use Spring Security with JWT (stateless). Don't build password reset or email verification in week 1 — hardcode a dev login or skip auth entirely for the first few days if it unblocks you faster, then wire it in properly by the end of week 1.

# Frontend Structure (React)

src/ ├── api/ (axios/fetch client, one file per resource: stageApi.js, exerciseApi.js) ├── pages/ (RoadmapPage, LessonPage, ExercisePage, WritingPage) ├── components/ (StageCard, ExerciseQuestion, ProgressBar, XpBadge) ├── hooks/ (useProgress, useAuth) └── context/ (AuthContext)

Use TanStack Query for all API calls, even in week 1 — it saves you from writing manual loading/error state every time, which matters when you're solo and want to move fast.

# 3-Week Schedule

## Week 1 — Foundation

| Day | Focus |
| --- | --- |
| Day 1–2 | Spring Boot project init, Postgres connection, Flyway setup, User/Stage/Lesson entities, basic CRUD repos |
| Day 3 | Auth (JWT login/register), Spring Security config |
| Day 4 | React project init (Vite), routing, AuthContext, login/register pages |
| Day 5–6 | Roadmap API (GET /stages) + Roadmap UI (8 stage cards, lock/unlock visual states, Sinhala labels rendering) |
| Day 7 | Buffer/catch-up + seed Stage 1 lesson content (write directly as SQL/JSON seed) |

## Week 2 — Core Learning Loop

| Day | Focus |
| --- | --- |
| Day 8–9 | Lesson entity + GET /stages/{id}/lessons + Lesson screen UI (explanation, examples) |
| Day 10–11 | Exercise entity (multiple-choice + gap-fill first), grading endpoint, Exercise screen UI with instant feedback |
| Day 12 | Stage completion test (pass-mark gate, default 80% per FR-EX-05) |
| Day 13–14 | Progress tracking — UserProgress entity, unlock-next-stage logic, XP awarding on lesson/exercise/test completion |

## Week 3 — Gamification, Polish, Deploy

| Day | Focus |
| --- | --- |
| Day 15 | Redis integration — cache streak counters and session data (Postgres stays source of truth; Redis is a cache/accelerator) |
| Day 16 | Streak calculation (daily login tracking) + XP header/streak UI |
| Day 17 | Mobile responsiveness pass (360px viewport, 44px touch targets per NFR-03) |
| Day 18 | Sinhala font/rendering QA across browsers (NFR-04) |
| Day 19 | Deploy — backend to Fly.io/Railway, frontend to Cloudflare Pages/Vercel, managed Postgres + Redis |
| Day 20–21 | End-to-end testing against SRS Section 6.3 acceptance criteria, bug fixes, buffer |

A realistic caution: week 3 is dense. If Redis/streaks slip, cut them first — XP without streaks still satisfies the Must-priority requirements; streaks are Should-priority (FR-PG-02).

Prepared for Induwara — SinhalaBridge project